# New Park on Market Street
Construction update March 2021

### The creation of the first urban park in the city centre in more than 40 years can now be enjoyed by city workers, residents and visitors with the completion of the new park on Market Street.

### The park is the last stage of the Collins Arch Development which commenced in 2016. Construction of the park, bordered by Market Street and Collins Street, commenced in May 2020 and was completed at the end of last year.

### The park features wide bluestone paths to accommodate more pedestrians, new seating, space for programmed events and improved pedestrian access to public transport.

### Additional skateboarding deterrents will be introduced around the park in coming months to provide a safe environment for all to enjoy.

### Road works

### Following the Easter break, roadway works will commence on Market Street between Collins Street and Flinders Lane and will include:

### A new bluestone footpath on the eastern side

### Road resurfacing to create a southbound roadway and bicycle path

### New separated northbound bike lanes in both directions on Market Street.

### Signal works

### Signal works on the corner of Market Street and Flinders Lane are still underway and will be completed in coming weeks. Existing water barriers and line marking will also be removed at this time.

### Footpath renewal works

### At the end of March, the footpath on the west, north and east of the block along William Street, Flinders Lane and Market Street will be upgraded to bluestone.

Park completion

Location of footpath renewal works along William Street, Flinders Lane and Market Street.

To find out more, please contact 9658 9658, or visit melbourne.vic.gov.au/cityprojects

# Endnotes

https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/Pages/city-projects.aspx