# University Square Master Plan Construction Bulletin 3

## December 2018 and January 2019

### The holiday closure period for works to University Square will be from Friday 21 December until Sunday 13 January 2019.

### Works will resume on site on Monday 14 January 2019.

Image: University Square Overall Master Plan visualisation

## Expected construction works

### December 2018 works include

#### Leicester Street East and West

Removal of redundant street lights and installation of interim street lights

Works to kerb and channel, garden planters, drainage and irrigation

#### Pelham Street and park frontage

Electrical works and new street light footings

Works on granite walls, stairs and terrace paving

#### Plaza hardscape

Preparatory works

## January 2019 works include

### Leicester Street East and West

Installation of new permanent street lights

Works to create new walls and steps in the park

### Pelham Street and park frontage

Installation of new permanent street lights

### Plaza hardscape

Laying of concrete slab

## Key dates

21 December 2018 to 13 January 2019: Holiday closure period

14 January 2019: Works resume

April 2019: Expected re-opening of University Square

## Pedestrians

Pedestrian access on Leicester Street will continue on the eastern side of the street while works continue on the park side.

## Vehicle Traffic

Leicester Street will continue to be open to northbound traffic.

Further information about the implementation of University Square Master Plan will be provided as the project progresses.

To find out more, please contact 9658 9658 or visit website: melbourne.vic.gov.au/cityprojects

melbourne.vic.gov.au/cityprojects