# Resolutions of the Council meeting held on Tuesday 28 February 2023

Agenda item 5.1

Protection of Exceptional Trees Melbourne Planning Scheme Amendment C379

Resolved:

- That Council:

  - Notes the recommendation of the Panel in its report at Attachment 2 of the report from management.

  - Adopts Melbourne Planning Scheme Amendment C379 (the Amendment) as shown in Attachments 3 and 4 of the report from management.

  - Submits the adopted Amendment to the Minister for Planning for approval.

Agenda item 6.1

Quarterly performance reporting – Council Plan Major Initiatives, Finances and Capital Program

Resolved:

- That Council:

  - Notes the Council Plan 2021-2025 quarter two summary report and performance report (refer Attachments 2 and 3 of the report from management) and the proposal to publish this information on the City of Melbourne website, authorising the Chief Executive Officer to make any further minor editorial changes to the report prior to publication.

  - Notes the 2022-2023 Council Works Program quarter two summary report (Attachment 4 of the report from management).

  - Approves program adjustments in the Council Works Program, within the overall adopted budget funding envelope, as follows (Attachment 5 of the report from management):

    - New budget allocation for

      - Pocket Parks of $730,000 for design and consultancy work at Bedford Street Pocket Park, Chapman Street Pocket Park as well as Miles and Dodds Reserve in 2022-23.

      - New budget allocation for office accommodation fit-out project of $542,000.

      - Moonee Ponds Creek Stormwater Harvesting project of $310,000 to utilise surplus water from Moonee Ponds Creek to irrigate Princes Park.

      - Urban Renewal Open Spaces of $240,000 for design and consultancy work at the Chelmsford Street site in 2022-23.

      - University Square Stage 2 Redevelopment of $200,000 to complete the feasibility study and concept design.

      - Make Room project of $200,000 for ongoing consultancy services.

      - Powlett Reserve outdoor exercise equipment of $100,000.

    - Additional budget from external funding for

      - Bicycle lane maintenance from $165,000 to $1,971,601 - transferring the capital works budget allocated to maintenance and operational activities under Cycle Infrastructure to maintenance works.

      - Roadway Renewal program from $4,300,000 to $4,940,000 received further Federal Government grants for four additional roads under phase 3 of roadway renewal works.

    - Additional budget from internal funding for

      - Munro Library and Community Hub project from $8,772,827 to $13,272,827 to accommodate detailed design cost, increased scope and cost escalation.

      - Dodds Street linear park, Southbank project from $4,995,467 to $6,326,532 to accommodate higher tender costs than allowed in the approved budget due to cost escalation.

      - DDA Compliance - Infrastructure project from $500,000 to $807,141 to pay Rail Projects Victoria for variation from ceramic to granite tactile ground surface indicators.

      - Shrine of Remembrance - Drainage Upgrade project from $28,720 to $68,720 to facilitate design documentation.

    - Reduce budget for

      - Make Room Refurbishment project from $7,000,000 to $4,920,000 to offset philanthropic donations received by Unison.

      - City Road Masterplan project from $2,000,000 to $500,000 to defer funds to next financial year.

  - Notes funding and accounting adjustments for:

    - Improving Pedestrian Safety (Project 22B1365N) for $ 80,500 to recognise developer contribution.

    - Street Furniture Renewal (Project 22B1343R) for $ 200,739 to recognise developer contribution.

    - Shrine Reserve - Hostile Vehicle Mitigation (Project 22B2602M) for $ 1,100,000 to reflect funding source adjustment to grants.

    - Cycle Infrastructure (Project 22b1305N) for $1,065,647 to reassign the budget to a maintenance budget.

    - Advancing Stormwater Harvesting Rollout (Project 22B1366N) for $ 100,000 to adjust project type from “New” to “Maintenance”.

  - Notes the 2022–23 second quarter Financial Performance Report (Attachments 6 to 9 of the report from management)

  - Notes, as at the end of the second quarter, as per Section 97 (3) of the Local Government Act 2020, the Chief Executive Officer is of the opinion a revised Budget is not required as our borrowing position is expected to be within budgeted expectations.

Agenda item 6.2

Review of Councillor Protocol

Resolved:

- That Council:

  - Adopts the draft Councillor Protocol included as Attachment 2 of the report from management, with the following change to clause 4.2.3 of the Protocol:

a monthly report will be provided to Councillors on all outstanding resolutions under the current Council term.

  - Authorises the Acting Director Governance to make any further minor editorial changes to the Protocol prior to the publication.

Urgent Business

Julian Assange

Urgent Business Criteria:

Resolved:

That the matter of the upcoming exhibition by the Assange Campaign to be held on 7 and 8 March meets the criteria for consideration as an item of urgent business as it has arisen since the distribution of the agenda, and cannot safely or conveniently be deferred until the next Committee or Council meeting.

Motion:

Resolved:

- That Council:

  - Notes the international touring exhibition of a sculpture called Anything to Say: A Monument to Courage, being a group portrait of Walkley-award winning publisher Julian Assange, alongside whistleblowers Edward Snowden and Chelsea Manning, to be exhibited in the City of Melbourne on 7 and 8 March 2023;

  - Reaffirms its past two motions in support of Mr Assange and calls again for his immediate release without charge; and

  - Requests Cr Dr Ball speak in support of Mr Assange on behalf of Council at the opening of the exhibition, noting his exceptional courage in championing the universal right to “freedom of opinion and expression; this right includes freedom ... to seek, receive and impart information and ideas through any media and regardless of frontiers” (Article 19, Universal Declaration of Human Rights).